## Slide 1
terminautomator v3
What went wrong, how it was fixed, and what is left to solve
Problems, fixes and open issues
Notes: This deck covers terminautomator v3 with the focus on what went wrong, how each problem was fixed, and what is still open. It assumes the audience already knows browser automation.

## Slide 2: v3 at a glance: strong core, shaky edges
100/100
Credit and AP Desks, from an empty cache
≈12–14×
fewer AI calls than the live agent alone
12–15 / 16
live score of the latest round, down from 16/16
The core works. The problems are at the edges, and in everything built after it.
All results come from five in-house test sites; no third-party site has been tested yet.
Notes: The core of v3 works: on two in-house test sites it reached 100 out of 100 with about twelve to fourteen times fewer AI calls than the live agent alone. But the latest round, built to make it far more general, scored 12 to 15 out of 16 on live runs, down from 16 out of 16. The problems are at the edges and in the newest code. All results come from five in-house test sites.

## Slide 3: Problem map: where v3 went wrong
Silent wrong answers
A cache reported success while doing the wrong thing
Fixed
Guessing and over-trust
A plan saved a guessed fee; the AI said it was sure
Partly fixed
Real AI breaks learning
Messy recordings broke the plan compiler
Partly fixed
Modern web UIs
Wizards, random ids and tabs broke the engine
Partly fixed
Irreversible actions
A failure after pressing Next lost 3 records
Partly fixed
The referee is fallible
Plans are judged by an agent that is sometimes wrong
Open
Zero-call decisions
Decision programs never worked live
Open
Testing and process
Quota, variance, and too much built before live tests
Managed
Notes: Eight problem areas. Three are fixed or largely fixed on the test sites. Four are partly fixed. Two are open and matter most: the referee problem, and decision programs, which never worked live. Testing and process problems are managed with rules.

## Slide 4: Problem 1: silent wrong answers
Fixed
AP Desk, first run: 1 of 10 correct. Nine 'successes' were wrong.
What went wrong
The old click cache replayed record 1's clicks for every record
Nine records reported success; nothing crashed
Only refused saves and the outside grader caught it
How it was fixed
Replay-safety check switches unsafe replays off
Plans label every value: from the record, a page, or a decision
A new plan must match the live agent on 2 records first
Status
Solved: 100/100 on the AP Desk (100 records)
Keep an independent grader in every test
Rule: a wrong cache must fail loudly, never quietly
Notes: On the second test site, the first attempt scored 1 out of 10. The older click cache replayed the first record's clicks for every record. Nine records reported success and every one was wrong; only refused saves and an outside grader revealed it. Fixed with a replay-safety check and the plan engine, which must prove itself against the live agent first.

## Slide 5: Problem 2: guessing and over-trusting AI
Partly fixed
Returns Desk: a trusted plan saved a guessed 15% fee. The policy table said 20%.
What went wrong
A plan proven on 3 simple returns was trusted for every kind of case
It never opened the policy page, yet decided a refund
The AI had answered that it could see what it needed
How it was fixed
Trust per kind of case: an unchecked kind goes to the live agent first
Grounding check: every number used must appear on the pages
A refusal is not a failure; the plan is extended instead
Still open
One 'kind' can still mix cases that need different pages
Grounding sometimes refuses a correct answer (costs a live record)
'I can see what I need' is still weak evidence
Notes: A plan proven only on easy returns was trusted, then guessed a restocking fee without opening the policy page. The model's own claim that it could see everything was wrong. The fixes are trust per kind of case and a grounding check that every number appears on the pages. Remaining: a single kind can still mix different cases, and grounding occasionally refuses a right answer.

## Slide 6: Problem 3: real AI breaks learning
Partly fixed
First real Returns Desk run: the plan compiler failed five ways at once.
What went wrong
The AI clicked a table cell or row instead of a link
It typed guessed addresses and got 'Page not found'
It went back and re-found the same record; typed page numbers
How it was fixed
Find elements by text, or by the record value they contain
Drop dead ends, treat typed page numbers as paging, cut detours
Try every saved recording until one compiles
Still open
The AI never does the same thing the same way twice
Any new recording may hit a shape not seen before
More real recordings are needed as test fixtures
Notes: The scripted test recordings were tidy. The first real run with the live AI broke the learning step five ways at once: clicking cells, guessing addresses, typing page numbers, detours, and a plain bug. All fixed, but the AI varies each time, so new shapes keep appearing.

## Slide 7: Problem 4: modern web UIs
Partly fixed
Expense Desk: wizards, random ids, hash addresses and tabs each broke the engine.
What went wrong
Wizard steps, radio buttons and checkboxes were not understood
Control ids change on every render; addresses use '#'; tabs share one address
Facts on a second tab or a collapsed section were invisible
How it was fixed
Controls found by stable name; steps tracked through Next and Back
Page types understand hash routes and random ids
Every page read opens collapsed sections and searches all tab views
Still open
Login, iframes, popups and endless lists were built but only tested offline
Custom (non-native) widgets are not proven live
No third-party site has been tested
Notes: A single-page app with a three-step wizard broke several assumptions. All were fixed on the test site. The hazards site covering login, iframes, popups and endless lists was built and tested offline only, so those remain unproven live.

## Slide 8: Problem 5: actions that cannot be undone
Partly fixed
One Expense Desk run lost 3 records after a Back press inside a wizard.
What went wrong
Pressing Next counts as acting, so the record cannot be safely retried
'Back' was learned as a form field; later records failed halfway
3 records were lost in one run
How it was fixed
Back now moves the step counter and is never a field
A plan never presses save twice and never retries after acting
A test built from the real recording guards it
Still open
Decide and check every step's values before the first irreversible click
Learn which clicks are irreversible (did a save request go out?)
Finish an unexpected step with a small scoped step; never redo from scratch
Notes: When the live AI pressed Back inside the wizard, the learning step recorded Back as a form field. Later records pressed Next and then failed, and because Next counts as having acted, they could not be retried. Three records were lost. Back is fixed; the broader design, deciding everything before the first irreversible click, is planned for the rebuild.

## Slide 9: Problem 6: the referee is fallible
Open
Final live check: the plan had the right answer. The live agent was wrong, and won.
What went wrong
Plans are judged against the live agent, which is sometimes wrong
In the final check the plan was right and the agent was wrong
A wrong first answer from the agent also teaches a wrong plan
Proposed fix
The agent fills the form but stops before saving
Compare with a second, independent answer
If they differ, a stronger model votes: two of three win, else a human reviews
Open questions
How often will the three answers disagree? Unknown until measured
Extra AI calls on every disagreement
Who works the review queue, and how fast?
Notes: This is the biggest open design problem. The live agent is the referee a plan is checked against, but it is sometimes wrong. The proposal is a three-way vote with a human review queue when there is no majority. Nothing is saved on a disagreement.

## Slide 10: Problem 7: zero-call decisions failed
Open
Five live runs: no decision program was ever learned and used.
What went wrong
Goal: after a few records, code decides with zero AI calls
Offline it worked: a correct program from 6 examples, twice
Live it never worked in 5 runs
Causes and fixes
Examples missed the wizard's later steps
Stray fields (the search box) leaked into the program
Language gaps: if(), defaults and empty lists
What is next
Build an offline bench on recorded examples
Accept only programs that reproduce recorded runs exactly
Then run in shadow mode live: compare before acting. Switched off for now
Notes: The most ambitious idea was to have the AI write the decision rules once as a small program, so code decides every record with zero AI calls. Offline, from six recorded examples, the AI wrote a correct program twice. Live, it never worked in five runs. Causes were found and fixed, but it stays switched off until an offline bench proves it.

## Slide 11: Testing and quota problems
Problem | Effect | Fix or status
AI answers vary run to run | Bugs appeared only sometimes | Small repeated batches (8 to 16 records)
A 16-record live run costs 230 to 260 calls | A few experiments a day (about 1,000) | Pacing, small batches, offline scoring
15-calls-per-minute cap with many browsers | Dozens of rate-limit errors | Pacing layer built; 4 browsers
Simulated tests miss real behaviour | 900 checks passed; live scored lower | Test real AI output early; keep real recordings
Tests and live runs share sites and servers | A reset wiped a live run; stale code ran | An offline switch; restart before every run
Parallel AI helpers hit usage limits | Half-finished work, several times | Resumable workflows; one piece at a time
Notes: Testing was hard for six reasons. AI answers vary run to run. A live run uses a large part of a roughly thousand-call daily allowance. The per-minute cap caused rate-limit errors with many browsers. Tests with simulated AI answers missed real behaviour. Tests and live runs shared the same test sites and servers. Several fixes are in place.

## Slide 12: Built too much before testing live
The latest round
Seven new pieces, built in parallel: about 6,000 new lines
About 900 checks passed, all with simulated AI answers
Five live runs, each found a bug the checks missed
Result: 12 to 15 of 16, against 16/16 before
Decision: six unproven parts switched off by default
Fix: one new piece at a time, proven live, behind a switch.
Chart: Live accuracy on the Expense Desk (%)
| Old: 16/16 | Old: 8/8 | New 1 | New 2 | New 3 | New 4 | New 5
Live accuracy (%) | 100 | 100 | 94 | 94 | 94 | 75 | 88
Notes: The seven new pieces added about six thousand lines of code and about nine hundred automated checks passed, all using simulated AI answers. Five live runs each found a new bug the checks had missed, and scored 12 to 15 out of 16, against 16 out of 16 before. The decision was to switch six unproven parts off by default and add one piece at a time from now on.

## Slide 13: Scoreboard: solved, partly, open
Problem | Status | What remains
Silent wrong answers | Fixed | Keep an independent grader in every test
Guessing and over-trust | Partly fixed | A kind can mix cases; grounding over-refuses
Real AI breaks learning | Partly fixed | The AI varies each run; more real recordings
Modern web UIs | Partly fixed | Login, iframes, popups not proven live
Irreversible actions | Partly fixed | Decide every step before the first irreversible click
The referee is fallible | Open | Three-way vote and a human review queue
Zero-call decisions | Open | Offline bench first, then shadow mode
Testing and process | Managed | Small batches; one new piece at a time
Notes: A summary of every problem with its status. Two are open and matter most: the referee problem and zero-call decisions. Irreversible actions and real-world sites are partly done and need the most care before any real use.

## Slide 14: How to fix what is left
1
Build the three-way referee
Agent stops before saving; a second answer and a stronger model vote; no majority goes to human review
2
Decide every wizard step before the first irreversible click
Learn which clicks send a save request; never redo from scratch after one
3
Pilot on one real repeating task
The first real-world test: 8 to 16 records, measure where it breaks
4
Offline bench for decision programs
Switch on only after they reproduce recorded runs exactly; shadow mode first
5
Compare tools, then rebuild the core step by step
Stagehand, Skyvern and Webwright against browser-use; a guided rebuild so the team understands every piece
Rule for all of it: one piece at a time, proven live, behind a switch.
Notes: The order is by risk. First the referee, because a wrong answer saved is the costliest failure. Second, deciding every wizard step before the first irreversible click. Third, a pilot on one real repeating task, which is the first real-world test. Fourth, decision programs on an offline bench. Fifth, compare tools and rebuild the core step by step so the team understands it. The rule throughout: one piece at a time, proven live, behind a switch.